Meeting Minutes

| Subject |  |  |  |  |
| --- | --- | --- | --- | --- |
| Risk management and project plan. |  |  |  |  |
| Date, Time (duration) and Venue |  |  |  |  |
| · 23/9/2026 2:30 – 4:30 pm · Software Lab 3 |  |  |  |  |
| Attendees |  |  | Non-Attendees |  |
| - Darren Chia - Danish - Rithika - Arun Karthick - Kavya - Mehar |  |  | · |  |
| Chaired by |  |  |  | Kavya |
| Last meeting minutes have been reviewed |  |  |  | Yes/No |
| Progress Updates |  |  |  |  |
| Task | Problem/Issue/Progress | Solution/Action |  | Taken by & deadline |
| Risk management | Risk management plan template set up with procedure sections outlined. Risk identification in progress; qualitative and quantitative analysis still to be done. Response planning, monitoring and approval sections yet to be completed. | Tasks distributed among team members. Complete risk identification and analysis (probability, impact, priority). Draft response strategies and monitoring plan for review. |  | 23/9/2026 |
| Project Plan | Draft plan completed up to Schedule, including WBS and work packagrs. Function point estimates done; effort, cost and team size still in progress. Checklists, Risk Management, QA and Monitoring & Control still need completion and review. | Tasks distributed among team members. Finalise effort, cost and team size estimates. Complete remaining sections and do a full team review. |  | 23/9/2026 |
| Prototyping | Prototyping has started, requirements and key features are being identified. Initial UI sketches/wireframes are in progress. Tools and tech stack for the prototype confirmed. | Confirm key features and user requirements. Start building first prototype for team feedback. |  | 13/10/2026 |
| The next meeting will be held |  |  |  | 28/9/2026, 11am, ZOOM |
| This minutes have been agreed by all attendees |  |  |  | Signed by chair |