Meeting Minutes

| Subject |  |  |  |  |
| --- | --- | --- | --- | --- |
| Quality Plan & SRS Plan |  |  |  |  |
| Date, Time (duration) and Venue |  |  |  |  |
| · 9/9/2026 2:30 – 4:30 pm · Software Lab 3 |  |  |  |  |
| Attendees |  |  | Non-Attendees |  |
| - Darren Chia - Danish - Rithika - Arun Karthick - Kavya - Mehar |  |  | · |  |
| Chaired by |  |  |  | Kavya |
| Last meeting minutes have been reviewed |  |  |  | Yes/No |
| Progress Updates |  |  |  |  |
| Task | Problem/Issue/Progress | Solution/Action |  | Taken by & deadline |
| Quality Plan | Devise a quality plan to ensure software quality | Define Roles, Responsibility, Standard-practice |  | 11/9/2026 |
| SRS Plan | Compile functional & non-functional requirements into formal SRS plan | Compile functional requirements, non-functional requirements, performance, security, usability into an SRS document |  | 18/9/2026 |
| Prototyping | Discuss UX/UI features | Research & design user interface as well as planning backend architecture |  | 18/9/2026 |
| The next meeting will be held |  |  |  | 14/9/2026, 11am, ZOOM |
| This minutes have been agreed by all attendees |  |  |  | Signed by chair |