Meeting Minutes

| Subject |  |  |  |  |
| --- | --- | --- | --- | --- |
| Proposal Discussion – Use Case Description & Diagram Review |  |  |  |  |
| Date, Time (duration) and Venue |  |  |  |  |
| · 31/August/2026 6:30 – 7:10 pm · Zoom |  |  |  |  |
| Attendees |  |  | Non-Attendees |  |
| - Arun - Mehar - Kavyar - Rithika - Danish - Darren |  |  | · |  |
| Chaired by |  |  |  | Kavya |
| Last meeting minutes have been reviewed |  |  |  | Yes/No |
| Progress Updates |  |  |  |  |
| Task | Problem/Issue/Progress | Solution/Action |  | Taken by & deadline |
| Project Proposal | Proposal template, Trello and Gantt chart | Reference from the give template |  | Rithika, Mehar & Danish 4/9/2026 |
| Use case Diagram | Create use case diagram for the app | - Use draw.to - Identifying actors, functional and nonfunctional requirements |  | Darren 2/9/2026 |
| Use case description | Create use case description based on the user case diagram | - Identity normal and alternate flows |  | Kavya & Arun 4/9/2026 |
| App features | Discuss features | Core Features (MUST) - Login/register - Sign in / up - Forget password - Housing Recommendation based on Salary, CPF etc. (Buying house) - Property area - Estimate housing price user can buy - HDB flat type - Housing valuation (Selling house) - Based on property area - Image recognition to check condition of the house - Give housing valuation |  | ALL |
| The next meeting will be held |  |  |  | Date, time & venue SWLAB3, 9/9/2026, 2.30pm |
| This minutes have been agreed by all attendees |  |  |  | Signed by chair |

Trello Board Screenshot: